COMPUTER SYSTEMS RESEARCH  - YILMAZ

Legend (or feel free to use your own legend or color codes):

❌ - Incomplete

❔ - Complete, requires further exploration

✔️ - Complete, successful

⭕ - Complete, unsuccessful

⚪ - Not started

▶️ - In progress

Please add your milestones below. Make it clear who will do which task if you are grouping. Remember each group member should be busy at all times.

Make it clear what kind of dependencies your tasks may have (Task A is dependent on Task B if you cannot start A before finishing B.).

Final Report will be due in May 2024. Final presentation will be done 2 weeks before TJStar. Exact dates will be announced later.

I should be able to measure your performance after each task completion. Therefore, you should think of measurable goals while dividing your project into tasks.

MILESTONES:

No highlight = dependent on all (non-green-highlighted) previous tasks

Green highlight = NOT dependent on all other tasks

Project Presentation 1                                                               September 26- October 6, 2023

(must have decided the project by now)

✔️ Create data structures

✔️ Make mechanism for playing and taking turns

Project Presentation/Demo 2                                                    October 23- 31, 2023

(20% of the project must be done)

✔️ Create mechanism for playing through whole game

✔️ Finish RandomBot; test by having them play each other

✔️ Create point-scoring and longest-route-finding mechanisms

Project Presentation/Demo 3                                                    December 4-15, 2023

(30% of the project must be done)

✔️ Display with app and input into console

✔️ More research on potential algorithms

✔️ Create display of what the RandomBots did when they played (to demonstrate randomness)

Please note: Starting now: things highlighted pink are in one “track” of things that are dependent on one another, and things highlighted green are in the other “track” of things dependent on one another. Things without a highlight are dependent on both the green and pink tracks.

Project Presentation/Demo 4                                                    January 16-25, 2024

(60% of the project must be done)

▶️ Determine and begin to code strategy parameters

Project Presentation/Demo 6                                                    March 11-22, 2024

(85% of the project must be done)

⚪ Implement algorithm to find good bots

⚪ Create display of what the good bots did when they played

⚪ Functionality to have player play against bot; test w/RandomBot

⚪ Play against bots and ensure they’re not stupid

Project Presentation/Demo 7                                                    April  15-26, 2024

(95% of the project must be done)

⚪ Finalize whatever implementation I choose (I’ll make this decision later on down the line)